# BX1 MASTER PROJECT

Version: 1.0
Status: Living Document
Authority: Primary Project Definition

## Vision

BX1 is a modular robotics operating system separating Hardware, Intelligence, Supervision and Personality. LEO is the first robot running BX1.

## Core Philosophy

Robot Body owns hardware. Brain owns AI, LLM, RAG, Internet, memory and TTS. BX1 supervises. Personality is separate.

## Architecture

User → Robot Body (Wake/STT) → Brain (LLM/RAG/TTS) → Robot Body (Playback). BX1 observes and supervises every stage.

## Repository

Brain/, Robot/, Documentation/, Deployment/, Tools/.

## Development Rules

Never duplicate ownership. Production is authoritative. Repository must be synchronised after validated deployments. All deployments require dry-run, qualification and rollback.

## Deployment

Git → Build → Dry Run → Deploy → Qualification → Production → Synchronise Repository → Tag Production.

## Event Bus

WakeDetected, ListeningStarted, SpeechRecognised, BrainRequestSent, ThinkingStarted, SpeechStarted, SpeechFinished, CameraOnline, FaultRaised.

## State Engine

Idle, Listening, Thinking, Speaking, Tracking, Driving, Balancing, Sleeping, Charging, Fault.

## Current Milestone

Synchronise repository with the live Robot Body baseline, regenerate the camera patch, then deliver BX1 OS Alpha v0.6.0 Voice & Brain Integration.

## Roadmap

v0.5 Camera
v0.6 Voice & Brain
v0.7 State Engine
v0.8 Vision
v0.9 Behaviour Engine
v1.0 Stable BX1 OS

## Definition of Done

Implemented, tested, documented, rollback verified, deployment package produced, repository synchronised with production and release tagged.